## Slide 1: Performance Test Planning

## Slide 2: Why Test Performance?
Predict production performance prior to go-live
Mitigate potential performance problems
Plan for future growth
Notes: Knowing how the app will perform enables stakeholders to make informed decisions
Delay deployment for further optimization?
Commit additional hardware?
Roll out to a new department?

## Slide 3: Risks Addressed
Speed
  Will pages load fast enough to satisfy end users?
  How do response times differ between the US and Europe?
Scalability
  Can the application withstand unanticipated peak loads?
  Can the application store all of the data that will be collected over the life of the application?
Stability
  Will performance be consistent over time?
  Can heavy loads cause crashes or data corruption?
Notes: Additional examples:
Speed
Can the application process data before it is outdated?
Will a new feature cause slower page loads?
Does the response time violate any Service Level Agreements (SLA)?
Scalability
How will we know when the application is approaching peak capacity?
Can the application handle another 500 users from a new department?
Stability
Are there any memory leaks?
How will a failover impact end users?
Can the system be updated without an outage?

## Slide 4: Performance Testing Terminology
Performance Test
  Measuring the speed, scalability, and/or stability of the application
Load Test
  Performance under initial and projected workload
Stress Test
  Performance under higher-than-expected workload
  Identification of performance limits and failure points
  System response to extreme conditions
Endurance Test
  Performance and stability over time
Notes: Load, Stress, and Endurance tests are types of Performance tests
Stress Test: “Throw curveballs” at the system (loss of power, traffic spike, etc) and assess results
Endurance Test: Stability of all systems for longer periods of time
Look for non-linear responses
Transition from physical to virtual memory
100% utilization of CPU, disk I/O, network bandwidth
Running out of disk space

## Slide 5: Performance Testing Web Applications
Web applications have many components
  Web server, application server, database, storage, network, etc.
Any (or all) can cause poor end-user performance
Performance testing and improvement is a team effort
  Tasks shared by client staff and consultants
  Responses may involve managers, developers, IT, DBAs, and other roles as needed
Notes: End-user metrics like response time represent the aggregate performance of many individual system components
Root cause analysis is used to identify the underlying source of performance problems
Planning for, performing, and responding to this analysis requires buy-in from a diverse set of stakeholders

## Slide 6: Performance Testing Activities
Identify stakeholders
Educate stakeholders and obtain commitment
Identify the test environment
Identify acceptance criteria
Plan and design tests
Configure the test environment
Implement the test design
Execute the tests
Analyze results, report, and retest
Notes: Based on “Performance Testing Guidance for Web Applications” (Microsoft, http://msdn.microsoft.com/en-us/library/bb924375.aspx)

## Slide 7: Activities
Identify stakeholders (Project Manager)
  Define who needs to be involved and when
  Includes client staff and consultants
Educate stakeholders and obtain commitment (Project Manager)
  Explain the benefits and costs
  Add performance testing to the project plan
  Assign tasks and responsibilities

## Slide 8: Activities
Identify the test environment (IT)
  Server: Dedicated clone of production infrastructure
  Client: Varies from single workstation to distributed/cloud networks
  Determine tool availability and expertise
  Identify concerns posed by the environment(s) or tool(s)
Identify acceptance criteria (Stakeholders)
  Determine targets for response time, throughput, and resource utilization
  Identify critical performance requirements
Notes: Infrastructure for performance testing should be incorporated into the overall IT planning/acquisition process for the project
Testing should be performed on a dedicated server environment that exactly matches the production environment (including all components)
A single client may not be able to generate sufficient request volume for some tests, in which case distributed and/or cloud testing services may be used
Consider both web and mobile clients!
Different server impact (eg: every mobile request may call LDAP)
Mobile often has constrained network
Examples of environment concerns
No dedicated test environment
Virtualized environments share physical resources with other active environments
Production and test environments differ
Authentication/security restrictions makes automated testing difficult
Architecture relies on external integrations
Examples of tool concerns
No existing expertise in any tools
Available tools are not appropriate for the system under test
Examples of areas involving critical performance requirements
Service level agreements (SLAs) or other performance-based contracts
Financial transactions
Real-time transactions

## Slide 9: Activities
Plan and design tests (Performance Test Architect)
  Model realistic usage scenarios
  Introduce variability and generate test data
  Define metrics and collection procedures
Configure the test environment (IT)
  Install testing and monitoring tools
  Deploy the application
  Run a sample test
Implement the test design (Performance Test Engineer)
  Develop tests based on the design
  Iteratively validate execution and metric collection
Notes: Test design is application specific, but not tool specific
Usage model should derived from existing production systems and/or high quality estimates
Variability ensures performance is consistent across multiple users and different input values
Implementation is tool-specific and is often the most time consuming part of performance testing

## Slide 10: Activities
Execute the tests (Performance Test Architect)
  Validate the test environment, test inputs, and prepopulated data
  Run tests and monitor execution
  Validate output and record results
Analyze results, report, and retest (Performance Test Architect)
  Compare results against acceptance criteria
  Perform root cause analysis
  Produce reports and recommendations
  Improve test design based on lessons learned
  Retest and compare to previous results
Notes: Running a single instance of each test scenario can be used to identify functional issues in the test environment
During execution, watch for any errors that may invalidate the test
Quickly check results for obvious errors in the data
Create a version control or other data storage strategy for raw test results

## Slide 11: Task Plan
Task | Participants | Artifacts
Identify stakeholders | Project Manager, Stakeholders | Project Charter
Educate stakeholders and obtain commitment | Project Manager, Stakeholders | Project Charter
Identify the test environment | IT, Test Architect | Performance Testing Questionnaire
Identify acceptance criteria | Project Manager, Stakeholders, Test Architect | Baseline Acceptance Criteria
Plan and design tests | Test Architect | Performance Test Plan Worksheet
Configure the test environment | IT | Benchmarking Tools
Implement the test design | Test Engineer | JMeter Test Templates
Execute the tests | Test Architect | JMeter Test Templates
Analyze results, report, and retest | Project Manager, Test Architect, IT | Analysis Worksheets, Stakeholder Report Template