## Slide 1: Definition of Ready & Definition of Done
Templates and Samples
This template should be modified to meet project needs is not intended to be used as a full checklist.

## Slide 2: DoR and DoD in a Workflow
Done
Final Testing
Development
Ready
Analysis
DEFINITION
OF READY
Team Backlog
DEFINITION
OF DONE

## Slide 3: Sample Definition of Ready
Identified as priority by Product Owner (PO)
Acceptance criteria (AC) reviewed by PO
AC reviewed by developers
No major open questions
Mockups created
Includes a set of select, real-world examples
as the specification and acceptance tests
Test charters created
No larger than 8 points - threshold subject
to change
High level design complete (if required)
Representative test data exists
External interfaces defined
  Sample requests and responses available
  External interfaces operative & available
External dependencies identified
  Impediment tracking updated as needed
See the DoR Playbook article on Appian Community

## Slide 4: Sample Definition of Done
Passed Story Acceptance Testing (Self, Peer, Unit Testing): role-based tested with basic users
  Passed Peer Review Checklist
  Peer reviewed by at least 2 developers
Passed Story Acceptance Testing (Self) on a PC and an iPad
Passed Story Acceptance Testing (Independent) on a PC and an iPad
Passed Design / Code Review (Independent)
Passed Exploratory Testing (Independent) based on charters
Passed SAIL performance view threshold
Deployed to Test
No exceptions based on project UX Style Guide
No linked bugs
Added all objects dependent on your story to the application iteration package
Accepted by PO
UI screen-captures with itemized list of web services used for each form added to Iteration
document and updated on client’s doc repository
See the DoD Playbook article on Appian Community