## Slide 1: How to Use This Template
Take note of the different font colors
  Orange bold font contains internal reminders or instructions - delete before presenting
  Text within brackets <example> should be customized to match your project/use case
Choose 1 release plan slide (slide 7 or 8) that meets your project’s needs
Why do we recommend using a “buffer/contingency”?
  Contingency is a tool that allows us to balance the predicative demands of our customers with the unknowing reality of an empirical process (agile)
  We want to be transparent and build trust with our clients. Without exposing a concept of a buffer/contingency, teams are likely applying local safety (i.e. padding estimates) which reduces transparency
  We recommend adding a risk to your release plan if you do not have a buffer built in
1
2
3

## Slide 2: <Project Name> Release Plan
      Presenter | Title | Date

## Slide 3: Agenda
Executive Summary
Release Plan
Roadmap
Assumptions
Risks

## Slide 4: Executive Summary
Target velocity (<#> points per <2>-week sprint) is projected to deliver <list high-level functionality here> in <#> weeks Release Plan.
The Release Plan includes several assumptions and risks items identified in this document. <Team Name> will work to ensure these items are mitigated to achieve target velocity.

## Slide 5: Steps to Create a Release Plan
Identify Scope
1
Decompose Scope
2
8
21
3
2
13
8
13
Size
Scope
3
Prioritize
Scope
13
8
3
2
13
8
21
4
Define Fixed Boundaries
Target Goals
Stretch
Goals
5
Plan
Release*
*Tradeoff Decisions May be Necessary
6

## Slide 6: Release <N-1> Plan & Results
Functionality | Projected
<Functionality 1> | <#> Points
<Functionality 2> | <#> Points
Total | <#> Points *
Actuals
<#> Points ✔
<#> Points ✔
<#> Points ✔
Only use this slide if this is not the first release plan for the project. Summarize the results of the previous release plan to showcase the team’s accomplishments.
Jan
Feb
Mar
Release <N-1>
Release <N>
Mar
Apr
May

## Slide 7: Release <N> Plan (Option 1)
Projected Velocity | Targeted
Sprint (<#> weeks) | <#> Points
Release (<#> weeks) | <#> Points
<App> (<#> Points) | 
<Feature 1> | <#> Points
<Feature 2> | <#> Points
<Production Support> | <#> Points
<Application Enhancements> | <#> Points
Buffer | <#> Points
If the release plan does not have room for any buffer, be sure to highlight that in this slide and/or in the risks so that stakeholders understand they are approving a release plan against Appian’s recommended approach.

## Slide 8: Release <N> Plan (Option 2 – With Stretch)
Projected Velocity | Targeted
Sprint (<#> weeks) | <#> Points
Release (<#> weeks) | <#> Points
<App> Target Goals (<#> Points)* | 
<Feature 1> | <#> Points
<Feature 2> | <#> Points
<Buffer> | <#> Points
<App> Stretch Goals (<#> Points)* | 
<Feature 3> | <#> Points
<Feature 4> | <#> Points
If the release plan does not have room for any buffer, be sure to highlight that in this slide and/or in the risks so that stakeholders understand they are approving a release plan against Appian’s recommended approach.

## Slide 9: <App Name> Release Roadmap
Projected Velocity | Targeted | <Stretch>
<Increment 1> (<#> weeks) | <#> Points | <#> Points
<Increment 2> (<#> weeks) | <#> Points | <#> Points
<Increment 3> (<#> weeks) | <#> Points | <#> Points
* Replace “Increment” with terminology that matches your SOW. If the SOW does not have future increments (e.g. only 1 and 2 are contracted), then change the language accordingly. For example, Increment 3 might change to "Potential Future Increments", “Release”, or similar language.
<Increment 1> *
Features
<Feature 1>
<Feature 2>
<Stretch>
<Stretch Feature 1>
<Increment 2> *
Features
<Feature 1>
<Feature 2>
<Increment 3> *
Features
<Feature 1>
<Feature 2>
<Stretch>
<Stretch Feature 1>
<Stretch>
<Stretch Feature 1>

## Slide 10: Release Plan Key Assumptions
All Integrations will be fully built out and there is no need for stubbing
All necessary environments and representative test data will be available
New requests must be prioritized via scope exchange
Business owners and end users will be available to answer questions for unclear or changing requirements in less than ~4 hours (or per agreed upon schedule)
Project team and <stakeholders> will work together to mitigate any changes to acceptance criteria that result in an increase in the # of story points
Estimated effort for non-development support stories is sufficient. If additional support is needed, new pointed stories will be created and prioritized to cover the time spent
When applicable, integrations will be mocked or stubbed in order to avoid delays; the team will make all efforts to complete full integration with <system/team>
The following features are out of scope for this release: <list here or create new slide for OOS features>
Refer to your project’s budgetary estimate for a starting point for assumptions and risks.

## Slide 11: Release Plan Risks and Mitigation
Risks | Summary | Mitigation
No Release Plan Buffer | Buffer affords the ability to incorporate critical features discovered during the release without forcing scope trade-off decisions and impacts to feature delivery | Acknowledge risk associated with buffer size Manage release content using scope tradeoffs
Sprint Priority | Shifting business priorities creates additional, unplanned effort for grooming and planning, and can delay development and release timelines as priorities are changed | Prioritize sprint work according to <source of truth> set by PO Point and solidify possible sprint stories before grooming to avoid risk of incomplete features
New Scope/ Hidden Complexity | Required scope may continue to emerge as requirements are uncovered and stories are groomed. Stories that are not yet groomed may contain hidden complexity and take longer to complete than originally estimated. | New requirements can only be incorporated through scope trade-off Involve SMEs in UAT to provide feedback for future sprints/releases and prioritize requested features
<Additional risks> |  | 
Order risks by impact (highest at top, followed by medium, and low)
Mention responsible party in the “Mitigation” column

## Slide 12: Appendix
v

## Slide 13: Increment Sprint Schedule with Integrations
Feature 3 Calls
Tested and Ready
Feature 1 Calls and Feature 2 Calls Tested and Ready
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5
Release 1 Target | Feature 1 | Appian Build & Test (with stubs) | Appian Build & Test (with stubs) |  | End to End Integration Testing | Hardening for R1
 | Feature 2 | Appian Build & Test (with stubs) | Appian Build & Test (with stubs) |  | End to End Integration Testing | Hardening for R1
Additional Commit Target | Feature 3 |  |  | Appian Build & Test (with stubs) | Appian Build & Test (with stubs) | End to End Integration Testing
Stretch Goals | Feature 4 |  | Appian Build & Test (with stubs) |  |  | Appian Build & Test (with stubs)

## Slide 14: Timeline Template*
2020
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
1st Proposed Prod Release
3/18/2020
2nd Proposed Prod Release
5/6/2020
1/9/2020 - 3/17/2020
1/30/2020 - 5/6/20120
Release 2
8 Weeks to UAT
10 Weeks to UAT
Release plan to be determined
Release 3
Release 1
*Dates in proposed timeline are contingent on all risks being mitigated and assumptions being met.
5/15/2020 - 8/12/2020
Fill in the timeline template based on your project’s specific needs.