# Appian Backload of Prod to T&I Installation Instructions

Types:  T – Technical Task, B – Business Task, V – Validation or Testing, C – Communication

| Step | Type | Action | Role | Date/Time |
| --- | --- | --- | --- | --- |
|  | T | TAKE A SNAPSHOT OF DEVNTISOXW1 (T&I Server) | INTEL | 6/13/2014 |
|  | T | Stop Services and Checkpoint and Clean Up Appian Engines: Server: DSMNTSOXW1 (PROD server) IMPORTANT: Monitor CPU usage with Task Manager between each service. Make sure the CPU usage is at a minimum before stopping the next service. - Open Services MMC - Stop JBoss Application Server 5.1 - Open a CMD windows and doe the following - Navigate to D:\Appian\Server\_Script\ - Run checcheckpoint-suite.bat - Run with arguments cleanup.bat data -delete -keep 5 - Go back to Services MMC - Stop Appian 6 (QS) ***NOTIFY DBA TO DO BACKUP OF PROD DATABASE*** | INTEL | 6/13/2014 |
|  | T | Copy Most Recent Appian Engines (kdb files) from DSMNTSOXW1 (Prod Server) to DEVNTISOXW1 (T&I Server) : - Create director D:\W_Installations\AppianBackload\20140613\KDB\ on DEVNTISOXW1. - Copy the highest-numbered (most recent) .kdb files from D:\Appian\...in the server paths shown in the table below… on DSMNTSOXW1 into D:\W_Installations\AppianBackload\20140613\KDB\ on DEVNTISOXW1. File Name; Location. dc*.kdb; /server/collaboration/gw1/. stat*.kdb; /server/collaboration/gw1//. af*.kdb; /server/forums/gw1/. adt*.kdb; /server/metadata/gw1/. s*.kdb; /server/notifications/gw1/. n*.kdb; /server/notifications/gw1/. ag*.kdb; /server/personalization/gw1/. ap*.kdb; /server/portal/gw1/. pd*.kdb; /server/process/design/gw1//. pe*.kdb; /server/process/exec/00/gw1/. pe*.kdbb; /server/process/exec/01/gw1/. pe*.kdb; /server/process/exec/02/gw1/. | INTEL | 6/13/2014 |
|  | T | Copy D:\Appian\_Admin from DSMNTSOXW1 (Prod server) to DEVNTISOXW1 (T&I Server) into D:\W_Installations\AppianBackload\20140613\ | INTEL | 6/13/2014 |
|  | T | Stop services on DEVNTISOXW1 (T&I): IMPORTANT: Monitor CPU usage with Task Manager between each service. Make sure the CPU usage is at a minimum before stopping the next service. - Open Services MMC - Stop JBoss Application Server 5.1 - Stop Appian 6 (QS) ***Wait 5 minutes for services to stop writing to KDB files.*** ***NOTIFY DBA TO DO BACKUP AND RESTORE OF T&I DATABASE*** | SME | 6/13/2014 |
|  | T | Backup Appian Engines On DEVNTISOXW1 (T&I Server) For Historical Purposes - In D:\W_Installations\AppianBackload\20140613\ create sub directory …Backup\KDB. - Copy the highest-numbered (most recent) .kdb files from D:\Appian\servever\... in the server paths shown in the table below into D:\W_Installations\AppianBackload\20140613\Backup\KDB\ . File Name; Location. dc*.kdb; /server/collaboration/gw1/. stat*.kdb; /server/collaboration/gw1//. af*.kdb; /server/forums/gw1/. adt*.kdb; /server/metadata/gw1/. s*.kdb; /server/notifications/gw1/. n*.kdb; /server/notifications/gw1/. ag*.kdb; /server/personalization/gw1/. ap*.kdb; /server/portal/gw1/. pd*.kdb; /server/process/design/gw1//. pe*.kdb; /server/process/exec/00/gw1/. pe*.kdbb; /server/process/exec/01/gw1/. pe*.kdb; /server/process/exec/02/gw1/. | SME | 6/13/2014 |
|  | T | Backup D:\Appian\_Admin On DEVNTISOXW1 (T&I Server) - Copy D:\Appian\_Admin\ into D:\W_Installations\AppianBackload\20140613\Backup\ - Delete D:\Appian\_Admin\ | SME | 6/13/2014 |
|  | T | On DSMNTTPSQL Backup the appiandbds database. Except for sugroupmap table. Please place the backup somewhere that it can be used again over the next couple days if needed. NOTE: Do this ONLY when Step 2 has been performed by INTEL. | DBA | 6/13/2014 |
|  | T | On DEVNTITPSQL Backup appiandbds. - Restore the backup from DSMNTTPSQL to DEVNTITPSQL. Except for sugroupmap table. - Make sure the user permissions on DEVNTITPSQL are retained. NOTE: Do this ONLY when Step 5 has been performed by SME. | DBA | 6/13/2014 |
|  | C | Notify INTEL and SME once database is completely restored. | DBA | 6/13/2014 |
|  | T | Start Services In Production Again: Server: DSMNTSOXW1 (PROD server) IMPORTANT: Monitor CPU usage with Task Manager between each service. Make sure the CPU usage is at a minimum before starting the next service. - Open Services MMC - Start Appian 6 (QS). Wait for CPU to calm down (5 min). - Open a CMD windows and do the following - Navigate to D:\Appian\Server\_Script\Diagnostic\ - Run checkengine.bat - If any of the engines have a fatal…wait another few minutes and try again…just means engine is taking longer to start. - Once all engines show OK…in the Services MMC - Start JBoss Application Server 5.1 NOTE: Do this ONLY when previous DBA steps have finished COMPLETELY. | INTEL | 6/13/2014 |
|  | CV | Notify SME (Change Contact)…will smoke test prod app to make sure all is well. | INTEL | 5/102013 |
|  | T | Copy Appian Engines (kdb files) into place on DEVNTISOXW1… - Copy the .kdb files matching names and server paths shown in the table below from D:\W_Installations\AppianBackload\20140613\KDB\ into D:\Appian\Server\... File Name; Location. dc*.kdb; /server/collaboration/gw1/. stat*.kdb; /server/collaboration/gw1//. af*.kdb; /server/forums/gw1/. adt*.kdb; /server/metadata/gw1/. s*.kdb; /server/notifications/gw1/. n*.kdb; /server/notifications/gw1/. ag*.kdb; /server/personalization/gw1/. ap*.kdb; /server/portal/gw1/. pd*.kdb; /server/process/design/gw1//. pe*.kdb; /server/process/exec/00/gw1/. pe*.kdbb; /server/process/exec/01/gw1/. pe*.kdb; /server/process/exec/02/gw1/. | SME | 6/13/2014 |
|  | T | Reset the Analytics KDB files on DEVNTISOXW1.: Delete the following directories to reset the Analytic engines. These directories will be created automatically when the engines start for the first time.. - D:/Appian/server/process/analytics/0000/gw1 - D:/Appian/server/process/analytics/0001/gw1 - D:/Appian/server/process/analytics/0002/gw1 | SME | 6/13/2014 |
|  | T | Copy Admin folder into place on DEVNTISOXW1… - Copy D:\W_Installations\AppianBackload\20140613\_Admin\ into D:\Appian\ | SME | 6/13/2014 |
|  | T | Start Services In T&I Again: Server: DEVNTISOXW1 (T&I) server) IMPORTANT: Monitor CPU usage with Task Manager between each service. Make sure the CPU usage is at a minimum before starting the next service. - Open Services MMC - Start Appian 6 (QS). Wait for CPU to calm down (5 min). - Open a CMD windows and do the following - Navigate to D:\Appian\Server\_Script\Diagnostic\ - Run checkengine.bat - If any of the engines have a fatal…wait another few minutes and try again…just means engine is taking longer to start. - Once all engines show OK…in the Services MMC - Start JBoss Application Server 5.1 NOTE: Do this ONLY when previous DBA steps have finished COMPLETELY. | SME | 6/13/2014 |